## Slide 1: Sprint 2 Demo
Gabrielle Stoney, JAson Hansen, Harrison Dinius, GArdar Benediktsson, Elizabeth Jackson

## Slide 2: Sprint 1 - Background
Created a non-interactive UI (views and buttons for each system function)
Research and brainstorming for the algorithm
Solution found for requesting user permissions
V1 of the SRS and SDS were submitted for feedback

## Slide 3: Jason Hansen
Debugging and Testing
  Helped with algorithm issues
  Prepared to plot out test values
  Ran into issue with file paths for prototype csv reading
  Work on SRS
  Event table

## Slide 4: Harrison Dinius
Pulling user contacts and displaying them
  Requests permission from user to access contacts
  Use Cocoa keys to identify contact data
  Data stored in the "FetchedContact" object
  Create a new cell for each contact and add info to respective labels
  Helped Gardar with integration
Work on SRS
  Revisions according to feedback
  Applicable standards added

## Slide 5: Garðar Benediktsson
Main focus on the Xcode UI
  Create ViewControllers to handle the app navigation
  Add functionality to the buttons added in Sprint 1
  Display values from an "algorithm"
  Integrate other team member's code into the main project
Helped with algorithm ideas
  For example – add time as weight

## Slide 6: Gabrielle Stoney

## Slide 7: Gabrielle Stoney

## Slide 8: Elizabeth Jackson
- Created Software Design diagrams Data Flow, Scenarios, and Statechart
- Removed scenarios (did not fit well with our project)
- Worked on SRS and SDD
Level 0
Level 1
Statechart

## Slide 9: Sprint 2 Demo
https://www.youtube.com/watch?v=W3DpI3gsV3Q

## Slide 10: Sprint 3 - Goals
Integrate Gaby's part into the main project
Connect a database
Change the weights through the app
Pull communication info from the phone and put into the algorithm
Block a number